CONTENTS

1.	Introduction	2

2.1 SCRUM	2

2.2 Scaled Agile Framework (SAFe)	3

2.3 LEAN METHODOLOGY	4

2.	Critical evaluation of chosen methodology …	5

4. MAORI INCLUSION IN THE PROJECT	6

3.	References	7

# Introduction

In this report, three methodologies will be studied and the most suitable and most feasible to this project will be chosen. the project is the development of a Virtual Reality (VR) Learning Platform for Healthcare Training at Otago Polytechnic in Dunedin. This project aims to create an immersive VR platform that will allow nursing and healthcare students to simulate medical procedures, such as patient diagnosis and emergency response, in a virtual hospital environment. The platform will feature multi-user capabilities, enabling students to collaborate in real time, and will integrate with the Polytechnic's existing Learning Management System (LMS). Additionally, the platform will incorporate culturally responsive healthcare practices rooted in Iwi/Māori health frameworks and traditions.

The project requires the development of high-quality VR hardware and software, a user guide and training program for lecturers and students, and a culturally inclusive healthcare curriculum embedded in the VR simulations. Given the complexity of the project, a robust project management methodology is essential to ensure its success. In the current COVID-19 situation, the project may face challenges such as remote collaboration, resource allocation, and potential delays in hardware procurement.

To carry out this project, three methodologies have been suggested: Scrum, Scaled Agile Framework (SAFe), and Lean Methodology. Out of these, Scrum is considered the most appropriate methodology to this project as it is the most feasible out of the three methodologies.

Project Management Methodologies (VR Learning Platform for Healthcare Training)

## 2.1 SCRUM

## Scrum is an agile methodology that emphasizes iterative development, collaboration, and flexibility. It is particularly well-suited for software development projects, such as the VR Learning Platform, due to its ability to adapt to changing requirements and deliver incremental improvements.

Key Features of Scrum:

Sprints: The project is divided into short, time-boxed iterations called sprints, typically lasting 2-4 weeks. Each sprint results in a potentially shippable product increment.

Scrum Roles: The Scrum team consists of a Product Owner (responsible for defining the project requirements), a Scrum Master (facilitates the Scrum process), and the Development Team (responsible for delivering the product increment).

Daily Stand-ups: Short daily meetings where the team discusses progress, plans for the day, and identifies any blockers.

Sprint Reviews and Retrospectives: At the end of each sprint, the team reviews the work completed and reflects on how to improve the process.

Application to the VR Learning Platform:

For the VR Learning Platform project, Scrum would allow the team to break down the development process into manageable sprints. For example:

Sprint 1: Develop the basic 3D environment for the virtual hospital.

Sprint 2: Implement multi-user capabilities for real-time collaboration.

Sprint 3: Integrate the feedback system for lecturers to review student performance.

Sprint 4: Incorporate culturally responsive healthcare practices rooted in Iwi/Māori health frameworks.

Scrum's iterative approach ensures that the project can adapt to changing requirements, such as new features requested by stakeholders or adjustments needed for cultural inclusivity. Additionally, the daily stand-ups and sprint reviews provide transparency and regular feedback, which is crucial for a project of this complexity.

## 2.2 Scaled Agile Framework (SAFe)

The Scaled Agile Framework (SAFe) is an extension of agile principles designed for large-scale projects involving multiple teams. It provides a structured approach to scaling agile practices across an organization, making it suitable for complex projects like the VR Learning Platform, which involves multiple stakeholders, including software developers, healthcare educators, and cultural advisors.

Key Features of SAFe:

Agile Release Trains (ARTs): SAFe organizes teams into Agile Release Trains, which are long-lived, cross-functional teams that work together to deliver value in a coordinated manner.

Program Increments (PIs): SAFe operates in Program Increments, typically lasting 8-12 weeks, during which teams plan, execute, and deliver a set of features.

PI Planning: At the beginning of each Program Increment, all teams participate in a PI Planning event to align on goals, dependencies, and deliverables.

Continuous Delivery Pipeline: SAFe emphasizes a continuous delivery pipeline, ensuring that features are developed, tested, and deployed in a streamlined manner.

Application to the VR Learning Platform:

For the VR Learning Platform, SAFe would be beneficial in coordinating the efforts of multiple teams working on different aspects of the project. For example:

Team 1: Focuses on developing the VR environment and 3D assets.

Team 2: Works on integrating the platform with the existing LMS.

Team 3: Develops the culturally responsive healthcare curriculum.

SAFe's structured approach ensures that all teams are aligned and working towards the same goals, reducing the risk of miscommunication and delays. The PI Planning events would provide a platform for all stakeholders to discuss progress, address dependencies, and adjust the project plan as needed.

## 2.3 LEAN METHODOLOGY

Lean methodology focuses on maximizing value while minimizing waste. It is particularly useful for projects that require efficient resource management and continuous improvement, such as the VR Learning Platform.

Key Features of Lean:

Value Stream Mapping: Lean emphasizes identifying and eliminating waste in the project process, ensuring that every step adds value to the final product.

Continuous Improvement (Kaizen): Lean encourages a culture of continuous improvement, where teams regularly reflect on their processes and make incremental changes to improve efficiency.

Just-in-Time (JIT) Delivery: Lean promotes delivering features just in time, reducing the need for large inventories of unfinished work.

Respect for People: Lean emphasizes the importance of empowering team members and fostering a collaborative work environment.

Application to the VR Learning Platform:

For the VR Learning Platform, Lean would help the team identify and eliminate inefficiencies in the development process. For example:

Value Stream Mapping: The team could map out the entire development process, from concept to deployment, and identify areas where time or resources are being wasted.

Continuous Improvement: Regular retrospectives would allow the team to reflect on their processes and make adjustments to improve efficiency.

Just-in-Time Delivery: Features could be developed and delivered as needed, reducing the risk of overproduction and ensuring that the project stays on track.

Lean's focus on efficiency and continuous improvement would be particularly beneficial for the VR Learning Platform, as it would help the team manage resources effectively and deliver a high-quality product on time.

# Critical evaluation of chosen methodology …

After evaluating the three methodologies, Scrum is recommended as the most suitable approach for the VR Learning Platform project. Scrum's iterative and flexible nature makes it well-suited for software development projects, especially those with complex requirements and multiple stakeholders.

Advantages of Scrum:

Flexibility: Scrum allows the team to adapt to changing requirements, which is crucial for a project like the VR Learning Platform, where new features and adjustments may be needed throughout the development process.

Transparency: The daily stand-ups and sprint reviews provide regular feedback and ensure that all team members are aligned on the project's progress.

Incremental Delivery: Scrum's iterative approach ensures that the project delivers value incrementally, allowing stakeholders to see progress and provide feedback throughout the development process.

Comparison with SAFe and Lean:

While SAFe and Lean also offer valuable benefits, they may not be as well-suited for this project. SAFe is more appropriate for large-scale projects with multiple teams, which may be overkill for the VR Learning Platform. Lean, while effective for resource management, lacks the structured approach of Scrum, which is essential for managing the complexity of software development.

In conclusion, Scrum's flexibility, transparency, and iterative approach make it the most appropriate methodology for the VR Learning Platform project.

# 4. MAORI INCLUSION IN THE PROJECT

Incorporating Māori values and cultural practices into the VR Learning Platform is essential for ensuring that the project is culturally responsive and inclusive. The following Māori values are recommended for inclusion in the project:

Whanaungatanga (Relationships):

Whanaungatanga emphasizes the importance of building strong relationships and fostering a sense of belonging. For the VR Learning Platform, this value can be implemented by creating a collaborative environment where students and lecturers work together to achieve common goals. The platform should encourage teamwork and collaboration, reflecting the Māori concept of collective responsibility.

Manaakitanga (Hospitality and Care):

Manaakitanga is about showing care, respect, and hospitality towards others. In the context of the VR Learning Platform, this value can be reflected in the design of the virtual hospital environment, where students are encouraged to treat virtual patients with care and respect. The platform should also include culturally responsive healthcare practices, such as incorporating Māori healing traditions and protocols.

Kotahitanga (Unity):

Kotahitanga emphasizes the importance of unity and working together towards a common goal. For the VR Learning Platform, this value can be implemented by ensuring that all team members, including developers, educators, and cultural advisors, work together to create a cohesive and inclusive product. The platform should reflect the unity of the team and the shared goal of providing high-quality healthcare training.

By incorporating these Māori values into the VR Learning Platform, the project will not only be culturally responsive but also provide a more inclusive and meaningful learning experience for students.

# References

Agarwal, R., Prasad, J., Tanniru, M., & Lynch, J. (2000). Risks of rapid application development. Communications of the ACM.

Berger, H., & Beynon-Davies, P. (2009). The utility of rapid application development in large-scale, complex projects. Information Systems Journal, 19(6), 549-570.

Beynon-Davies, P., Canre, C., Mackay, H., & Tudhope, D. (1999). Rapid application development (RAD): an empirical review. European Journal of Information Systems, 8(3), 211-223.

Coleman, G., & Verbruggen, R. (1998). A quality software process for rapid application development. Software Quality Journal, 7(2), 107-122.

Erickson, J., Lyytinen, K., & Siau, K. (2005). Agile modeling, agile software development, and extreme programming: the state of research. Journal of Database Management (JDM), 16(4), 88-100.

Farrell, A. (2008). Selecting a software development methodology based on organizational characteristics.

Geambasu, C. V., Jianu, I., Jianu, I., & Gavrila, A. (2011). Influence factors for the choice of a software development methodology. Accounting and Management Information Systems, 10(4), 479-494.

Hazzan, O., & Dubinsky, Y. (2003). Teaching a software development methodology: the case of extreme programming. In Proceedings 16th Conference on Software Engineering Education and Training, (pp. 176-184).

Hirschberg, M. A. (1998). Rapid application development (rad): a brief overview. Software Tech News, 2(1), 1-7.

Layman, L., Williams, L., Damian, D., & Bures, H. (2006). Essential communication practices for Extreme Programming in a global software development team. Information and software technology, 48(9), 781-794.

Lindstrom, L., & Jeffries, R. (2004). Extreme programming and agile software development methodologies. Information systems management, 21(3), 41-52.

Maori, D. M. (1994). Maori health perspectives.

McCormick, M. (2012). Waterfall vs. Agile methodology.

Mitchell, S. M., & Seaman, C. B. (2009). A comparison of software cost, duration, and quality for waterfall vs. iterative and incremental development: A systematic review. In 2009 3rd International Symposium on Empirical Software Engineering and Measurement, (pp. 511-515).

Newkirk, J., & Martin, R. C. (2000). Extreme programming in practice. In Addendum to the 2000 proceedings of the conference on Object-oriented programming, systems, languages, and applications (Addendum), (pp. 25-26).

Peterson, K., Wohlin, C., & Baca, D. (2009). The waterfall model in large-scale development. In International Conference on Product-Focused Software Process Improvement, (pp. 386-400). Berlin.

Robb, M., Harmsworth, G. R., & Awatere, S. (2015). Māori values and perspectives to inform collaborative processes and planning for freshwater management. Landcare Research.

Salo, O., & Abrahamsson, P. (2008). Agile methods in European embedded software development organisations: a survey on the actual use and usefulness of Extreme Programming and Scrum. IET software, 2(1), 58-64.